## Slide 1
Coding in Teams:
Divide and Conquer
Todd Schmitt
Senior Software Consultant at
Centare

## Slide 2
Questions
  Why is this a big deal?
  What does the team look like?
  How do I slice the work?
  What does it look like in practice?

## Slide 4: Mario Game Team Sizes
1983
2013

## Slide 5: More Team Sizes
Grand Theft Auto 5 (2013) – Team size of ~ 1000
Witcher 3: The Wild Hunt (2015) – ~240 in-house staff, and 1000 around the world
The Elder Scrolls V: Skyrim (2011) – 100
Half Life 2 (2004) – 40 (Note: Valve as a company has ~ 300 employees)
Fallout (1997) – 30
Deus Ex (2000) – 20

## Slide 7: Face-to-face conversations are the heart and soul of agile projects. Agile meetings provide a format for communicating in a face-to-face environment.
Mark C. Layton, Author of ‘Agile Project Management for Dummies’

## Slide 9: Stories/PBIs/Tasks
Captures requirements for the system that you’re building.
Have different names depending on the development framework.

## Slide 10: Why break down Stories?
Get whole parts done each sprint
More efficient for team
Less roadblocks
Demo early
Allows prioritization

## Slide 11: Need to break down Stories when:
Work is carrying over from sprints
Stories don’t close because of roadblocks
Some team members starved for work
PO doesn’t see changes until all work complete

## Slide 12: Decomposing Stories
Breaking stories into smaller slices

## Slide 13: Horizontal breakdown
Horizontal break-down: Involves breaking down stories by the kind of work that needs to be done, or the layers or components that are involved.

## Slide 14: Horizontal Slices
The Bad:
  Bottlenecks
  Getting out of sync
  Hard to demo
  Requires people to have foresight
The Good:
  Decreased training for specialist areas

## Slide 15: Vertical breakdown
Vertical break-down: user stories are broken down into smaller user stories (instead of technical tasks). If user stories are broken down vertically, they are broken down in such a way that smaller items still result in working, demonstrable, software.

## Slide 16: CRUD Breakdown
As an online shopper…
As an online shopper I want to manage my user profile so I can view and update my account details and settings.
… I want to be able to create a new account.
… I want to view my account details.
… I want to update my account details.
… I want to cancel my account.

## Slide 17: Business Rules Breakdown
As a customer…
As a customer I can purchase goods only if I’m an adult.
… I want to be able to input a driver’s license number to complete a purchase
… I want to be able to provide a credit card number to complete a purchase.
… I can opt not to provide proof of age and my order will be cancelled.

## Slide 18: Data Types/ Parameters Breakdown
As a customer…
As a customer I can search for products so that I can view and order them.
… I can search for products by the product number.
… I can search for products by a price range.
… I can search for products available with free shipping.
… I can search for products by size.

## Slide 19: Test Cases Breakdown
As a manager…
As a manager I can assign workers to shifts so I can fill all available shifts.
… I can assign employees to one or more shifts in a day.
… I cannot assign an employee two overlapping shifts.
… I can assign multiple employees to the same task at one time.
… I cannot assign employees who have an inactive status.

## Slide 20: Getting a specification instead of a story
Specification:
  All page elements
  Validation
  Styling
  Button behaviors
  Non-standard UI behavior
  Enabling and disabling elements

## Slide 21: Vertical Slices
The Bad:
  Developers have to know more technical domains
  Requires different manager thinking
The Good:
  Cross training
  Sense of accomplishment
  Stays in sync
  Can demo and ship stories that are done

## Slide 22: Putting it Together
Can split tasks/features even in waterfall
Managers get benefits too
Use mocks to eliminate
Split when you have to, ahead of time
  Process before sprint and during sprint as needed

## Slide 23: Sources
http://www.pmpaul.com/happens-many-cooks-kitchen-team-size/
https://medium.com/the-liberators/10-powerful-strategies-for-breaking-down-user-stories-in-scrum-with-cheatsheet-2cd9aae7d0eb
https://www.excella.com/insights/make-your-agile-user-stories-manageable-through-story-decomposition
https://www.leadingagile.com/2018/02/applying-brooks-law/
https://nintendo-online.de/artikel/report/18111/inside-nintendo-47-das-super-mario-entwicklerteam-unter-der-lupe

## Slide 24: Todd Schmitt
https://www.linkedin.com/in/todd-schmitt-baa0a16
https://toddcan.code.blog/
Todd.Schmitt@Centare.com